# Sprint 1 — Branch Plan & Tools

Based on the branch plan posted in Teams: this explains, in plain language, exactly who on the team is doing what, and which tools they'll use to do it. Nothing here assumes you've done this before.

Color key — the same color always means the same person(s), everywhere in this document:

| Joel | Joe | Zach | Max & Edison |
| --- | --- | --- | --- |

(Gray highlight = the whole team, everyone together.)

# Overview

A lot of the front-end templates are already on main — Joel pushed those before the sprint cycle started. So this sprint isn’t "build the front end from scratch," it’s "make the front end show real data instead of placeholder data."

Here’s who is doing what:

- Joel, Joe, and Zach are each taking one piece of the backend (the part of the app that actually saves and loads data) and connecting it for real to Supabase, the database. Each of them owns one branch.

- Max and Edison are taking the front end (the part people actually see and click on) and making it look clean, plus making sure it doesn’t break once real data starts showing up. They share one branch together.

The front-end branch depends on the backend branches to some degree — more on that timing in the "Suggested order" section below.

# The branches at a glance

| Branch | Owner | In plain terms | Main tools |
| --- | --- | --- | --- |
| feature/be-auth-supabase | Joel | Make login/register actually check real accounts instead of a fake "always works" stub | Flask, Supabase Auth (Python client), .env for secrets |
| feature/be-ticket-submit-supabase | Joe | Make the "submit a new ticket" form actually save to the database | Flask, Supabase client, the tickets table |
| feature/be-ticket-view-supabase | Zach | Make ticket lists and ticket detail pages pull real rows — and only the rows each role is allowed to see | Flask, Supabase client, Row-Level Security (RLS) policies |
| feature/fe-polish | Max & Edison | Make the existing pages look clean and handle messy real-world data gracefully | CSS, Jinja2, Python date/time formatting |

# Backend branches (Joel, Joe, Zach)

Joel, Joe, and Zach are each doing the same KIND of work, just on a different piece of the app. Each of them is finding a spot in the code that currently says something like "not connected yet" and replacing it with a real connection to Supabase. Here’s exactly what each person does.

## Joel — feature/be-auth-supabase

- Find the stub. Inside auth.py, the login and register functions currently just pretend to work — they don’t actually check anything real.

- Call Supabase instead. Joel uses the Supabase Python client to actually check a submitted username and password against real accounts.

- Pass real data into the template. Flask hands the real login result to the existing Jinja2 templates, which already know how to show it (Max and Edison are the ones who'll polish how it looks).

- Test it manually. Joel confirms logging in and registering actually works with a real account, not a fake one.

## Joe — feature/be-ticket-submit-supabase

- Find the stub. The new_ticket() function currently returns fake success without actually saving anything.

- Call Supabase instead. Joe uses the Supabase Python client to actually insert a new row into the tickets table.

- Pass real data into the template. Flask hands the real, saved ticket back to the existing Jinja2 template.

- Test it manually. Joe confirms submitting a ticket actually creates a real row in the database, not just a fake success message.

## Zach — feature/be-ticket-view-supabase

- Find the stub. The list_tickets() and ticket_detail() functions currently return fake or empty data instead of talking to the database.

- Call Supabase instead. Zach uses the Supabase Python client to actually pull the list of tickets for the logged-in user, and the details of one specific ticket.

- Pass real data into the template. Flask hands that real data to the existing Jinja2 templates.

- Test it manually. Zach confirms the ticket list and ticket detail pages actually show real rows, not just that the page loads.

One extra detail that's just Zach's: Supabase has Row-Level Security (RLS) turned on, which is a database-level rule that blocks a user from seeing rows they're not allowed to see — for example, a requester shouldn't see another requester's tickets. Zach's queries need to work correctly WITH those rules already in place, not bypass them.

# Front-end branch (Max & Edison)

Max and Edison share this one branch together. They take the templates already on main and get them ready for real data, in two parts.

- Visual cleanup (Max and Edison). They make spacing, fonts, colors, and buttons consistent across every page, not just the ones touched first. They confirm pages hold up at the screen size used for the demo.

- Edge cases on real data (Max and Edison). Once the backend branches are wired up, pages start receiving real data instead of placeholder data, which tends to expose a few things placeholder data never would:

- Empty states — Max and Edison add a friendly message for a brand-new user with zero tickets, instead of a blank table.

- Error messages — Max and Edison add a plain-English message for a failed form submission or a missing ticket, instead of a raw error.

- Date formatting — Max and Edison convert raw timestamps coming out of Supabase into something readable, using Python's date/time formatting.

Since Max and Edison share this one branch, pairing through it together (screen-sharing, VS Code Live Share) tends to work better than splitting it into separate halves — CSS and edge-case handling touch a lot of the same template files.

# Tools checklist

| Tool | What it's for | Who uses it most |
| --- | --- | --- |
| Flask | The Python web framework running the app — handles the routes (URLs) and decides what each page shows | Everyone |
| Jinja2 | The templating language that fills Flask's data into the HTML pages (already in use for the existing templates) | Max & Edison mainly — Joel, Joe, Zach pass data into it |
| Supabase | The hosted database (Postgres) and login system — this is what "real data" actually lives in | Joel, Joe, Zach |
| Row-Level Security (RLS) | Database-level rules in Supabase that block a user from seeing data they shouldn't — relevant mainly to Zach's branch, but good for everyone to know about | Zach |
| CSS / Bootstrap / Pico.css | Styling — what makes the pages look clean instead of like plain unstyled HTML | Max & Edison |
| Git & GitHub | Branching and merging — each person works on their own branch, then it gets merged into main | Everyone |
| Render | Hosting — automatically redeploys the live site whenever main gets updated | Nobody — it runs on its own once code is merged |

# Suggested order

## Right now — Max and Edison start, without waiting on anyone

- Max and Edison branch off main as feature/fe-polish and start committing right away — this work doesn't depend on Joel, Joe, or Zach finishing anything.

- Max and Edison go through every existing Jinja2 template (login, register, ticket list, new ticket, ticket detail) and apply the same CSS framework consistently — whichever the team picked, Bootstrap or Pico.css — instead of each page having its own one-off styling.

- Max and Edison standardize buttons, form inputs, and spacing using that framework’s built-in classes, so every "Submit" button and every form looks and behaves the same on every page.

- Max and Edison open each page in the browser and check it at the screen size that'll actually be used for the demo; they adjust the CSS where it breaks.

## Once Joe merges feature/be-ticket-submit-supabase

- Max and Edison test the new-ticket form against a real Supabase insert (the one Joe built).

- Max and Edison add a plain-English message in new_ticket.html for a failed submission (instead of a raw error), and confirm the success path redirects somewhere sensible.

## Once Zach merges feature/be-ticket-view-supabase

- Max and Edison add an empty-state message in the ticket list template (e.g. "You don’t have any tickets yet") for when Zach’s list_tickets() returns zero rows — using a Jinja2 {% if tickets|length == 0 %} block.

- Max and Edison handle, in ticket_detail.html, a ticket ID that doesn't exist or belongs to someone else (RLS will block it) by showing a plain "Ticket not found" page instead of a raw Flask error.

- Max and Edison convert the raw timestamps Supabase returns (like 2026-10-02T14:33:00Z) into something readable, using Python's datetime.strftime() — either in the Flask route before it reaches the template, or as a small custom Jinja2 filter so every page can reuse it.

## Once Joel merges feature/be-auth-supabase

- Max and Edison test a failed login and a failed registration (against Joel's real auth), and make sure the message shown on the page is plain English, not a raw Supabase error string.

## Throughout — the whole team

- Max and Edison commit to feature/fe-polish regularly rather than in one big batch, open a pull request once a page’s edge cases are handled, and merge into main.

- Everyone benefits from this: Render auto-deploys from main, so whatever gets merged — by anyone — goes live right away.

- Max, Edison, Joel, Joe, and Zach should all check in with each other mid-sprint, so fe-polish isn't sitting blocked waiting on all three backend branches to land before doing anything.